CHANGE REQUEST

Threshold and lookback re-tuning for Model 7 (Velocity Anomaly)

| CR ID | CR-001 |
| --- | --- |
| Date Raised | 2025-07-14 |
| Requester | AML Tuning Team (1st LoD) |
| Change Type | Model Parameter Change |
| Affected Model(s) / Feed | Model 7 (TM-BEHAV-007) |
| Family | Behavioural-Anomaly Family |
| Booking Entity | Entity G |
| Priority | High |
| Linked Findings | MRM-036; Tuning_Recommendations (Model 7) |

1. Problem Statement

Backtesting for Q2 2025 shows Model 7 generating a false-positive rate approximately 38% above the velocity-anomaly peer baseline, with a SAR conversion rate below 5%.

ATL sampling confirmed a high volume of unproductive alerts driven by an overly sensitive score threshold and a lookback window that double-counts intra-day bursts.

2. Proposed Change

Raise the score threshold from 0.52 to 0.61 to suppress low-confidence velocity alerts.

Shorten the lookback window from 90 to 60 days to reduce duplicate burst attribution.

Retain the existing minimum-amount floor ($5,000); no change to population scope.

3. Expected Impact

| Metric | Current | Expected Post-Change |
| --- | --- | --- |
| Score Threshold | 0.52 | 0.61 |
| Lookback Window | 90 days | 60 days |
| Monthly Alert Volume | ~2,100 | ~1,350 (est. −36%) |
| SAR Conversion Rate | 4.8% | 7.5% (est.) |

4. Risk Assessment

Primary risk is a marginal increase in detection leakage (false negatives). BTL sampling at the new threshold band must confirm leakage remains within the 3% tolerance before promotion.

Change is reversible and confined to a single model; no upstream data or feed dependency is affected.

5. Rollback Plan

Revert threshold to 0.52 and lookback to 90 days via the scenario configuration store; prior parameter set is version-tagged and restorable within one batch cycle.

Trigger a re-run of the affected period to restore the original alert population if leakage breaches tolerance.

6. Approval Chain

| Role | Approver | Status |
| --- | --- | --- |
| Model Owner | G. Szymański | Approved |
| 2nd LoD MRM Validator | MV-Team Charlie | Pending |
| AML Governance Forum | Quarterly Tuning Board | Pending |