CHANGE REQUEST

Originator data completeness gap on SWIFT MT103 feed affecting Models 12 and 13

| CR ID | CR-002 |
| --- | --- |
| Date Raised | 2025-08-02 |
| Requester | Data Quality Office (1st LoD) |
| Change Type | Data Issue Fix |
| Affected Model(s) / Feed | Model 12 (TM-CRYPTO-012), Model 13 (TM-NETWORK-013) |
| Family | Virtual-Asset Family; Network-Linkage Family |
| Booking Entity | Entity B / Entity C |
| Priority | High |
| Linked Findings | DQ-041; DQ-042 (PaymentsHub-SWIFT) |

1. Problem Statement

The PaymentsHub-SWIFT feed is dropping originator data on approximately 4.2% of MT103 messages, breaching the 98% completeness SLA.

Two downstream models consume this field for counterparty resolution: Model 12 (Crypto On/Off-Ramp) and Model 13 (Nested Correspondent). Incomplete originator data causes silent under-alerting on cross-border flows.

2. Proposed Change

Patch the feed mapping in PaymentsHub-SWIFT to retain field 50 (originator) where currently truncated during normalisation.

Backfill the affected 4.2% of records for the Q2 2025 period and re-run Models 12 and 13 over the corrected population.

Add a completeness control on the originator field at ingestion with an automated Red/Amber/Green DQ flag.

3. Expected Impact

| Metric | Current | Expected Post-Change |
| --- | --- | --- |
| Originator Completeness | 95.8% | ≥ 99.5% |
| Affected Records (Q2) | ~18,400 | 0 after backfill |
| Model 12 Alerts | Understated | Restored to true population |
| Model 13 Alerts | Understated | Restored to true population |

4. Risk Assessment

Backfill will retrospectively raise alerts that may require SAR back-reporting; the FIU notification path must be engaged before re-run.

This is a data-layer fix; model logic is unchanged. Risk of regression is limited to the feed-mapping component and is covered by the new ingestion control.

5. Rollback Plan

The feed-mapping change is deployed behind a toggle; reverting restores the prior normalisation path within one intraday cycle.

Backfilled records are written to a separate partition and can be quarantined without affecting the production population.

6. Approval Chain

| Role | Approver | Status |
| --- | --- | --- |
| Data Steward | B. Nowak | Approved |
| Model Owners (12 & 13) | B. Nowak / C. Lewandowska | Approved |
| 2nd LoD MRM Validator | MV-Team Bravo | Pending |
| Financial Crime Operations | FIU Reporting Lead | Pending |