CHANGE REQUEST

Annual recalibration of the Structuring Detection family

| CR ID | CR-003 |
| --- | --- |
| Date Raised | 2025-09-19 |
| Requester | Model Risk Management (2nd LoD) |
| Change Type | Model Family Recalibration |
| Affected Model(s) / Feed | Structuring Detection Family (Models 1, 9, 17, 25, 33, 41, 49, 57, 65, 73, 81, 89, 97) |
| Family | Structuring Detection Family (STR) |
| Booking Entity | All entities |
| Priority | High |
| Linked Findings | MRM-037; Tuning_Recommendations (STR family) |

1. Problem Statement

The Structuring family is past its policy recalibration window. Population drift since the last calibration has widened the gap between modelled and observed sub-threshold deposit behaviour across all booking entities.

Quarterly trend analysis shows rising alert volumes without a corresponding rise in SAR conversion, indicating threshold decay across the family rather than a single-model issue.

2. Proposed Change

Re-estimate structuring thresholds per entity using the trailing four quarters of confirmed-productive alerts.

Harmonise the minimum-amount floor across the family and introduce segment-specific bands for Retail vs SME.

Re-baseline all 13 family members in a single coordinated release to preserve cross-entity comparability.

3. Expected Impact

| Metric | Current | Expected Post-Change |
| --- | --- | --- |
| Family Models Recalibrated | 0 | 13 |
| Aggregate Alert Volume | Baseline | Est. −18% to −24% |
| Family SAR Conversion | Baseline | Est. +3 to +5 pts |
| Calibration Age | > policy window | Reset to 0 months |

4. Risk Assessment

Coordinated family release carries higher aggregate risk than a single-model change; staged rollout per entity with BTL validation at each stage is required.

Leakage risk is mitigated by retaining the prior threshold set in shadow mode for one quarter for parallel comparison.

5. Rollback Plan

Each entity stage is independently reversible; the prior family configuration is version-pinned and restorable per entity without affecting other entities.

Shadow-mode parallel run allows immediate fallback to prior thresholds if family-level leakage exceeds tolerance.

6. Approval Chain

| Role | Approver | Status |
| --- | --- | --- |
| Family Owner | A. Kowalski | Approved |
| 2nd LoD MRM Validator | MV-Team Alpha | Approved |
| Head of Financial Crime Analytics | — | Pending |
| AML Governance Forum | Quarterly Tuning Board | Pending |